Catapult/StudentHub Product Improvement Recommendations

Project Overview

- Phase 1 Project Goal (other future state initiatives on pause):

  - Marry sales, enrollment, and staff data from Student Hub with franchisee P&Ls on QBO for a comprehensive database on franchisee operational and financial metrics (bare bones at least reportable in excel at first, optimally both excel and live dashboard reports)

  - Using base warehouse data, dynamically create custom KPIs – we have not solidified these metrics yet, but illustratively, custom metrics like those outlined below:

    - Capacity utilization, labor spend per enrolled student, staff to student ratios, average class size, average tuition per student, marketing spend vs enrollment, annual churn, lifetime value, etc.

    - Would like to have these automatically reported in excel/dashboards as well

    - Note: to accomplish this, there will be some front end work on things like 1) defining a standard chart of accounts on accounting, 2) standardizing required fields like campus name, square footage, enrollment capacity, number of classrooms, staff count, etc.

      - Don’t want to get bogged down in the weeds on this at this point, but something to be aware of

  - Make reports available to franchisees (along with their rank in system on each) – these could be sent to franchisees manually at first if necessary

- Recommended Approach: Build our own centralized data warehouse that sits above Student Hub and franchisees QBO

  - Theoretical stack:

    - ETL layer: Fivetran, Airbyte, or custom Python scripts to pull data from your proprietary software's database and QBO (via API)

    - Data warehouse: Snowflake, BigQuery, or even Postgres if volumes are modest

    - BI/Dashboard layer: Tableau, Looker, Metabase, or Power BI for franchisee-facing dashboards

  - We need to assess if this is the best way or if there are other easier pathways that are viable longterm

- Later Phase / End-State Project Goal – Implement new functionality like those below:

  - Payroll & Ops integrations

    - Integrate with ADP/payroll providers so franchisees can process directly in Catapult

  - Royalty Reporting & Financial Integration

    - Catapult as the royalty reporting system of record

      - Franchisees submit and certify monthly revenue

      - Automated reminders/submission tracking (warnings for late submission & automate late fee)

      - Historical royalty data archive (and the ability to export reports for the full system over any user-defined period)

    - Direct QB Online integration (similar to FranMetrics/ProfitKeeper)

    - Ability to draft royalties and brand fund directly within Catapult (similar to Zenoti)

  - Family Satisfaction/NPS

    - 2-3 question survey at tuition payment

    - Numeric rating (NPS-style)

    - Data stored with campus and date

      - Exportable for KPI tracking/ability to review historical trends

  - Early Warning & Performance Monitoring

    - KPI-driven alerts for:

      - Declining enrollment or revenue trends

      - Outliers in tuition rates across similar regions

  - Franchisee AI Interface

    - Build an AI-powered query interface (ChatGPT style) to:

      - Ask questions about their business

      - Easily pull KPIs and historical data/metrics

      - Consider uploading franchisee training materials/curriculum to create an AI franchisee daily ops coach