Catapult/Student Hub Product Improvement Recommendations

Prepared for: Crux Capital

Summary: to be updated

Scope & Assumptions:

- Data sources – we are considering two data sources in the initial proposal –

  - Student Hub (enrolment, staff, etc.)

  - QBO (financials)

- As per initial call, both these sources have well documented APIs

- Non-standard sources (offline files, if structured and consistent) can be ingested if the files are available online and shared using a defined mechanism. This may increase the effort/cost of the project by ~5%

- We have assumed QBO deployment across franchises is consistent (field names, definitions, calculations, etc.). In case of deviations across franchises, the cost could go up to 10%.

Infrastructure and Access:

- Cloud & Infrastructure - to be procured by the client (our team can facilitate acquiring relevant tools/technologies)

- API access to data sources

Output:

  - Functional database with refreshes (daily/weekly as required)

  - PBI based dashboards [or customized reporting platform using frameworks like React*]

  - Process documentation and usage guide

*To provide more flexibility, we can consider frameworks like React for the front-end development. While this will increase the development costs (impact provided in the commercial section), the ongoing PBI license costs can be skipped. We are fine to go with either approach.

Dashboard coverage: In the current proposal, we are planning for 3 key screens, with information as below (sample KPIs):

- The "HQ / Royalty" Dashboard

- Target Audience: Corporate Leadership (Kale, Drew, PE Investors)

- Total System Sales (System-wide Revenue)

- Total Royalty Pool (Calculated from sales)

- New Enrolments (System-wide)

- Declining Locations: A list of campuses where revenue has dropped for 3 consecutive months

- Compliance Flags: Franchisees who haven't submitted P&Ls or are late on royalty payments

- Regional Performance: Compare "Texas Region" vs. "Florida Region" profitability

- The "Franchisee Scorecard" (Operational Health)

- Target Audience: Individual Franchisee Owners

- Top-Line Metrics (The "Pulse"), Net Revenue: (Actual vs. Budget), Enrolled Students:

- Staff-to-Student ratio

- Rank/Benchmarks

- The "P&L Performance" Report (Financial Deep Dive)

  - Target Audience: Franchisee Owners & Finance

  - Revenue: Tuition, Fees, Merchandise (mapped from various QBO categories)

  - Marketing spends views

  - Trend Analysis: Month-over-Month (MoM) and Year-over-Year (YoY) growth charts.

If there are more reports/views to be created, we will need additional effort/cost as per requirements. Also, the reports are to be sent to additional stakeholders/franchises manually in this phase, as suggested per the requirements.

Project duration & Commercials:

We propose a 12week development project, tentative project plan below:

Cost: The development cost will be ~ $42,000/- (with PBI dashboards). In case the client opts for a custom front-end technology, the development cost will be $50,000.

The estimate above is based on assumptions and could vary +/- 10% as we know more of their systems and processes.

Support, maintenance post development and any hands-on/additional training session for individual franchise are not included in these commercials.

Infrastructure Cost: To provide an indicative range of infrastructure costs to the client, we looked up the cost by the providers (Azure, AWS, Snowflake, BQ, etc.), and here’s a quick summary:

- Power BI embedded solution (fast to build, high recurring cost):

  - Phase1 - $1,200/month (for ~70 franchises)

  - Expansion up to 500 franchises - $4,500/month

- Custom application (higher upfront development, low recurring cost):

  - Phase1 - $600/month (for ~70 franchises)

  - Expansion up to 500 franchises - $2,500/month

Appendix

Infrastructure cost calculations sheet (rough estimate) -