# Top Down Auto — 2pm Call Runsheet

Date: 2026-05-11, 2:00pm CDT  |  Duration: 60 min  |  Owner: Kyle

Attendees (expected): Stephanie (Top Down — decision authority), Tim Hainey (Sayer BD), Cameron Taggart (Sayer scoping), Alexis Molina (Top Down IT — if available), Ismael Cordero (Genesis — if available)

——————————————————————————————

# Strategic Posture

Win condition: Walk out with a Phase 1 scope locked — Legacy Intuitive → NetSuite migration audit + CSR process discovery + written migration plan. Fixed-fee, 2–3 weeks.

Defer: Phase 2 NetSuite CRM build. Do NOT try to scope or price it today. Phase 1 outputs will define it cleanly.

Trap to avoid: ERP rabbit-hole. If conversation drifts into NetSuite data quality depth or 22-question discovery, redirect to "which 3-5 of those are Phase 1 blockers?" — don't try to answer them all live.

Lane reminder: Genesis (Ismael) owns the PIM. Alexis owns legacy server admin. Sayer owns audit + migration plan + future CRM rollout. Reinforce these boundaries early.

# Context Highlights (refresher, don't read aloud)

4/29 pivot: CRM platform decision shifted from HubSpot Sales Hub Pro to NetSuite CRM. Driver: NetSuite consolidation + Genesis PIM feeding it; HubSpot would have been a third platform.

Genesis PIM (SQL Server, Ismael Cordero, gahh.com) = product-data source of truth; in flight, not done.

Legacy Intuitive ERP: ~300 complex tables; Alexis providing Hyper-V VM access.

Timeline floated 4/29: NetSuite CRM build "at least 90 days" / "6–12 weeks". Phase 1 audit fits inside that calendar without delaying Phase 2.

Original HubSpot range ($28.8K–$65.1K) is stale — superseded by platform pivot.

# Agenda (60 min)

0–5 min — Framing. "Today we lock Phase 1 = migration audit + CSR discovery. Phase 2 NetSuite CRM build stays scoped separately, defined by Phase 1 outputs."

5–25 min — Phase 1 SOW candidate. Walk Block A (strategic) + Block A.2 (Tim's technical discovery). Lock scope, deliverables, fee band.

25–40 min — Lane boundaries. Walk Block B questions. Confirm Genesis / Sayer / Alexis split on the NetSuite side.

40–55 min — Phase 2 sketch (only). Walk Block C questions. Confirm CRM platform decision firmness; sketch Phase 2 dependencies — don't price.

55–60 min — Commercial path. Walk Block D questions. Phase 1 fee band, signature path, target start date.

# Block A — Phase 1 Audit MVP (Stephanie + Alexis)

Confirm: is the immediate ask legacy data audit + migration plan for Intuitive → NetSuite, or are you also expecting Sayer to begin CSR process mapping in parallel during Phase 1?

Alexis — when can the Hyper-V VM access actually land? (gates Sayer's audit start date)

Stephanie — how many CSRs do we interview for Phase 1? (drives hours)

What does "done" look like for Phase 1? Deliverable = written migration plan? Process maps? Both?

# Block A.2 — Intuitive → NetSuite Migration Discovery (Tim's questions; primarily Alexis, Stephanie for business calls)

Why this matters: These six questions size the Phase 1 audit deliverable. Answers determine whether Sayer's audit is 'write the migration plan from scratch' (heavier) vs. 'evaluate the existing approach and refine' (lighter). Capture answers verbatim — they feed the SOW directly.

What ETL tools does TopDown use today? (Mature stack like Boomi/Celigo/Fivetran shifts Sayer scope from build → evaluate. Single biggest sizing input.)

How many Intuitive tables need to be loaded into NetSuite? (~300 was the 4/29 number — confirm and break down by table category.)

Does ALL Intuitive data need to load into NetSuite, or will some stay behind in SQL Server as an archive? (Drives the migration scope cliff — "keep archive" can cut 30-50% of hours.)

How well does Intuitive data align with NetSuite? Has a field map been created? (If yes: huge head start. If no: field-mapping work is a Phase 1 line item.)

Is there any data in Intuitive that isn't being recorded in NetSuite today? (Gap-discovery probe — surfaces hidden NetSuite schema work and 'we don't know what we don't know' Phase 1 hours.)

General data health of Intuitive tables needing sync — do you need help with cleanup BEFORE loading into NetSuite? (Cleanup-before-migration is often a separate workstream from the migration itself; scope this explicitly in or out of Phase 1.)

After Block A.2: If answers reveal mature ETL + existing field map + 'archive most of Intuitive' approach → Phase 1 fee band lands at the low end (~$15K). If answers reveal no ETL stack + no field map + 'migrate everything' ambition → Phase 1 likely needs to be sized higher (~$25-35K) or pre-split into Audit-Phase-1a and Cleanup-Phase-1b. Don't commit to a final number on the call — get the answers, then send a sized SOW within 48 hours.

# Block B — Lane Boundaries (Stephanie + Ismael if present)

Genesis is doing the PIM. Where does Genesis's work end and Sayer's begin on the NetSuite side? (product data vs. transactional data vs. customer/CRM data)

Who owns the ETL spec — Sayer writes it, Genesis executes? Or Sayer does both?

Is there an existing NetSuite admin or integration partner we'd be working alongside, or is Sayer the only NetSuite team?

# Block C — Phase 2 NetSuite CRM Sketch (Stephanie)

NetSuite CRM vs. HubSpot — what drove the decision since 4/29? (firm decision, or still negotiable?)

What's the CSR pain that NetSuite CRM solves that the current state doesn't? (sharpens MVP requirements for the eventual Phase 2 build)

Budget envelope for Phase 2 NetSuite CRM build — ballpark? (90-day / 6–12 week timeline implies meaningful scope)

# Block D — Commercial Path (Stephanie, last 5 min)

Phase 1 fixed-fee for audit + discovery + migration plan — does $15–25K land? (May need to widen after Block A.2 answers.)

Who signs Phase 1 SOW — Stephanie alone? Or does it need exec sign-off?

Target start date if Phase 1 signs this week?

# What NOT to Do

Don't walk through all 22 ERP questions live. Reference the doc; ask which 3–5 are Phase 1 blockers.

Don't propose new workstreams (Klaviyo, phones, portal). Hold scope.

Don't try to price Phase 2 today. Phase 1 outputs will define it.

Don't agree to bundle Phase 1 + Phase 2 pricing without resolving architecture decisions first.

Don't let Alexis turn it into a data quality session beyond Block A.2 — park deeper ERP architecture for a separate Alexis-only call if needed.

Don't commit to a final Phase 1 number on the call. Get Block A + A.2 answers, send sized SOW within 48 hours.

# Watch-Fors During the Call

Stephanie agreeing verbally but Billy Leigh wanting to wait: If sensed, ask Billy directly — "Does anything about Phase 1 audit-only block your Phase 2 architecture options?" Expected answer: no.

Ismael being asked to take on Sayer scope: Reinforce Genesis owns PIM, Sayer owns audit + CRM. Don't blur lanes.

Stephanie asking for HubSpot reasoning: The 3/5 scope summary's workstream sizing is still useful as a template — but the platform tier rec is stale. Acknowledge the pivot openly if it comes up.

Block A.2 surfacing surprise complexity: If "we don't know how many tables" or "no field map exists" → Phase 1 fee band needs to widen. Don't panic-anchor on the lower end during the call.

# Decision Frame at End of Call

Decision needed by close: Phase 1 scope direction + fee band + signature path. (Final number sent within 48 hours.)

Next 1–3 Actions out of the call:

Sayer drafts Phase 1 SOW within 48 hours, sized off Block A + A.2 answers

Stephanie routes for signature

Sayer begins internal NetSuite/data team coordination ahead of kickoff

Priority: High — Phase 1 SOW closure unlocks Q2 revenue + earns the right to Phase 2.

——————————————————————————————

Source: ~/projects/project-scoping-tool/Top Down Auto/STATE.md + Fireflies 4/29 (01KQA5SA6TJ9K3RMT9ZGRR3N05) + 2/11 discovery notes + Tim Hainey pre-call questions (2026-05-11).