## A Note on This Proposal

Proposals are inherently a starting point — not a final blueprint. This document reflects our understanding of your challenges, a proposed solution, and the resources required to execute successfully.

We recognize that you, as the client, live with these challenges daily, and there may be details we have yet to uncover. Our goal is to use this as a conversation starter — to refine, align, and ensure that this engagement is structured to deliver the most value.

If any aspect of the scope, solution, or pricing feels misaligned, let’s use that as a basis for further discussion.

## 1. Executive Summary

APC Energy is taking a strategic step forward — modernizing lead management, improving operational visibility, and laying the groundwork for broader automation.

This proposal covers Phase 1 of a multi-phase HubSpot implementation, focused on creating a secure, efficient foundation for managing contacts, leads, documents, and sales pipelines.

The goals of Phase 1:

- Stand up a fully customized HubSpot CRM tailored to the energy industry

- Streamline LOE (Letter of Exclusivity) and pipeline tracking

- Enable secure document collection workflows and reporting

- Establish a compliant, auditable sales process with mutual action planning

- Set up foundational dashboards and admin processes for future scale

Total Phase 1 Hours: 135 (100 build + 35 admin)

Billing Rate: $200/hour

Total Estimated Investment: $27,000

This phase is designed to deliver tangible, immediate value — while creating the infrastructure to scale into future automation and data intelligence projects (Phases 2 & 3).

## 2. Investment and ROI Overview

### What APC Is Investing In (Phase 1):

- Customized HubSpot CRM setup and branding

- End-to-end LOE pipeline configuration

- Commission and contract value tracking setup

- Document collection automation (Dropbox/HubSpot)

- Secure mutual action plan with encrypted file handling

- Reporting dashboard with conversion and pipeline metrics

- Project management, documentation, and testing

### Estimated Investment:

| Category | Hours | Rate | Total |
| --- | --- | --- | --- |
| Build (Configuration & Dev) | 100 | $200/hr | $20,000 |
| Admin (PM, QA, Documentation) | 35 | $200/hr | $7,000 |
| Total Estimate | 135 | — | $27,000 |

All time will be billed at $200/hour, invoiced monthly or at milestone completion.

### Expected Value & ROI:

- Faster onboarding: Sales team tracks LOEs, documents, and lead status in one place

- Reduced admin time: Automated workflows and templates reduce manual follow-ups

- Visibility into sales performance: Dashboards track pipeline health and conversion rates

- Security and compliance: Encrypted document handling for PII and sensitive files

## 3. Scope of Work and Timeline

Phase 1 Timeline: Foundation & Lead Management (6–7 weeks total)

| Week Range | Scope Highlights |
| --- | --- |
| Weeks 1–2 | CRM configuration, property setup, LOE pipeline design |
| Weeks 2–4 | Document automation (Dropbox, secure forms), dashboard build |
| Weeks 4–5 | Mutual action plan creation, secure file workflows, testing |
| Weeks 5–6 | Admin training, user documentation, QA, and go-live support |

Phase 1 Scope of Work: Foundation & Lead Management (6–7 weeks total)

Workstream Name: Contact & Company Management

- Customer Story: APC wants to track and manage prospects and customers in a centralized CRM system

- Recommended Approach: Build HubSpot Professional CRM environment with APC branding; configure contact and company properties for energy industry; set up segmentation lists for prospect categories (large power users, data centers, etc.); configure lifecycle stages specific to APC’s sales process

- Assumptions: Includes HubSpot Professional tier configuration; includes up to 15 custom contact/company properties; no data migration from existing Trello system

Workstream Name: Lead-to-LOE Pipeline

- Customer Story: APC wants to track prospects through their initial qualification process to Letter of Exclusivity (LOE)

- Recommended Approach: Build custom deal pipeline for Lead → LOE process; configure deal stages: Initial Contact, Qualification, LOE Sent, LOE Signed; set up custom properties for energy usage data, contract timeline, decision makers; create automated workflows for stage transitions and notifications

- Assumptions: Includes one primary sales pipeline; includes up to 10 custom deal properties; includes up to 3 no-code workflows for LOE process tracking

Workstream Name: Contract Value Tracking

- Customer Story: APC wants to track total contract values and projected commission revenue for accurate forecasting

- Recommended Approach: Configure deal properties for total contract value, annual value, term length; set up commission calculation fields based on contract terms; create views for contract value reporting and pipeline forecasting; build recurring revenue tracking for monthly commission payments

- Assumptions: Includes custom calculation properties for commission tracking; includes up to 8 financial tracking properties; manual entry of commission rates and terms

Workstream Name: Document Collection Workflow

- Customer Story: APC wants to streamline the collection of energy bills and contracts from prospects during the audit process

- Recommended Approach: Set up automated Dropbox folder creation for each LOE; configure HubSpot forms for document request workflow; build email templates for document collection requests; create task automation for operations team when documents are received

- Assumptions: Requires Dropbox integration setup; includes up to 5 email templates for document requests; includes automated task creation for operations follow-up

Workstream Name: Basic Reporting Dashboard

- Customer Story: APC wants to track key sales metrics including leads, LOE conversion rates, and pipeline value

- Recommended Approach: Build primary sales dashboard with key performance indicators; create conversion rate reports for each pipeline stage; set up monthly pipeline value tracking and forecasting; configure automated email reports for sales team

- Assumptions: Includes up to 5 standard reports; includes one comprehensive sales dashboard; uses HubSpot Professional reporting capabilities

## 4. Deliverables and Milestones

| Milestone | Deliverable Description |  | ETA |
| --- | --- | --- | --- |
| CRM Live | HubSpot Professional configured for energy sales | Week 2 |  |
| LOE Pipeline Deployed | Lead-to-LOE workflow with notifications and tracking | Week 3 |  |
| Document Workflows Active | Dropbox + HubSpot automation, email/task templates | Week 4 |  |
| Mutual Action Plan Ready | Secure checklist system for pre-sales compliance | Week 5 |  |
| Dashboard Published | Basic pipeline and conversion reporting | Week 6 |  |
| Project Wrap & Handoff | QA complete, documentation delivered, training held | Week 6–7 |  |

## 5. Technology Stack

| Tool | Function |
| --- | --- |
| HubSpot CRM | Core platform (Professional tier) |
| Dropbox | Document automation & storage integration |
| JotForm Pro | Secure document capture with HIPAA config |
| Zapier | Advanced workflow routing (as needed) |

## 6. Engagement Model and Pricing

- Billing Model: Hourly — $200/hour

- Estimate for Phase 1: 135 hours → $27,000

- Technology & Administrative Fee: To help offset the costs of our technology stack and internal systems that improve project speed, quality, and efficiency, a 5% Technology & Administrative fee is applied to each invoice based on consulting fees. This supports tools and automations that reduce manual effort, minimize project hours, and deliver better outcomes—ultimately saving our clients time and money.

- Invoicing: Monthly or milestone-based (net-15 terms)

- Licensing: HubSpot, Dropbox, and JotForm licenses to be client-provided

Future phases (Process Automation and Advanced Analytics) are not included in this proposal, but can be scoped and activated with approval once Phase 1 is complete.

## 7. Success Metrics

| Metric | Phase 1 Target Outcome |
| --- | --- |
| CRM Usage Adoption | 100% of sales team onboarded |
| LOE Tracking Accuracy | 90%+ of deals with complete LOE data |
| Document Automation Use | 100% of LOEs triggered in workflow |
| Secure File Handling | Encrypted PII capture in production |
| Dashboard Visibility | Conversion + pipeline metrics live |

## 8. Next Steps

- Confirm scope and hourly model

- Finalize any access/setup needs for HubSpot, Dropbox, and JotForm

- Kickoff project and begin Phase 1 build (target within 1–2 weeks)

## 9. Closing

This engagement is more than a CRM build — it’s the foundation for smarter, more secure, and more scalable energy operations.

We’re excited to help APC take the lead.

Let’s build it — together.