A Note on This Proposal

Proposals are inherently a starting point—not a final blueprint. This document reflects our understanding of your challenges, a proposed solution, and the resources required to execute successfully.

We recognize that you, as the client, live with these challenges daily, and there may be details we have yet to uncover. Our goal is to use this as a conversation starter—to refine, align, and ensure that this engagement is structured to deliver the most value.

If any aspect of the scope, solution, or pricing feels misaligned, let’s use that as a basis for further discussion.

### 1. Executive Summary

Cohesion is implementing HubSpot to centralize CRM functions, integrate with CCH, and streamline document workflows. This proposal outlines a fixed-fee engagement across multiple foundational workstreams, with implementation support, reporting dashboards, and handoff training delivered over 12 weeks.

### 2. Objectives

- Implement a structured HubSpot CRM to track relationships and pipeline

- Integrate with CCH to sync relevant client data

- Standardize and track document collection workflows

- Build dashboards that enable visibility and action

- Empower internal managers and admins for long-term ownership

### 3. Scope of Work

Workstream: Centralized Client Data Management

Customer Story

Cohesion wants to track and manage client contact information in a centralized CRM.

Recommended Approach

→ Build HubSpot Professional CRM environment with company branding and user access.

→ Configure standard and custom contact properties aligned with CCH data requirements.

→ Set up segmentation lists for key contact categories (tax clients, advisory clients, prospects).

Assumptions

→ Includes HubSpot Professional tier configuration.

→ Includes up to 15 standard contact properties and 10 custom properties.

→ Includes up to 8 custom contact lists.

→ No data migration from existing systems in the initial phase.

Workstream: Client Onboarding Automation

Customer Story

Cohesion wants to streamline the client onboarding process from sales to service handoff.

Recommended Approach

→ Configure custom onboarding workflow triggered by signed engagement letter.

→ Build automated task creation for internal onboarding processes.

→ Create templated email notifications for team members about new client setup.

→ Set up ticketing for onboarding task tracking.

Assumptions

→ Includes one onboarding workflow.

→ Includes up to 10 automated tasks in sequence.

→ Includes up to 5 email templates.

→ Includes configuration of service tickets for the onboarding process.

Workstream: WordPress Document Portal

Customer Story

Cohesion wants to streamline the collection of tax documents from clients.

Recommended Approach

→ Develop custom WordPress extension for secure document collection.

→ Configure document categorization and metadata tagging.

→ Set up HubSpot integration to record document submissions.

→ Implement notification system for new document uploads.

Assumptions

→ Requires existing WordPress site access.

→ Includes API integration between WordPress and HubSpot.

→ Document storage remains in current system (ShareFile).

→ Includes up to 10 document type categories.

Workstream: Project Tracking System

Customer Story

Cohesion wants to track tax and advisory projects with fewer manual status updates.

Recommended Approach

→ Implement project tracking using HubSpot Enterprise custom objects or Service Hub tickets.

→ Configure project stages and status properties.

→ Create views for filtering projects by status, type, and deadline.

→ Set up automation for status updates and notifications.

Assumptions

→ Requires either HubSpot Enterprise (for custom objects) or robust Service Hub.

→ Includes up to 15 custom properties for project tracking.

→ Includes up to 8 custom project views.

→ Status updates sync with CCH through integration platform.

Workstream: Client Information Collection Forms

Customer Story

Cohesion wants to gather client information efficiently before meetings.

Recommended Approach

→ Build comprehensive client information forms in HubSpot.

→ Configure conditional logic to show relevant fields based on client type.

→ Set up automation rules to process submitted information.

Assumptions

→ Includes up to 3 different form templates.

→ Includes up to 50 total form fields across all forms.

→ Includes form embedding options for website or direct link sharing.

→ Does not include website modifications.

Workstream: Sales Pipeline Configuration

Customer Story

Cohesion wants to visualize and manage their sales pipeline.

Recommended Approach

→ Build custom deal pipeline matching Cohesion’s sales process.

→ Configure deal property requirements for each stage.

→ Set up deal view filters for improved visibility.

Assumptions

→ Includes one pipeline configuration.

→ Includes up to 8 deal stages.

→ Includes up to 10 custom deal properties.

→ Includes basic sales reporting dashboard.

Workstream: Data Migration – Initial Contacts

Customer Story

Cohesion wants core client data imported into the new system.

Recommended Approach

→ Develop data migration strategy and templates.

→ Clean and prepare sample data for mapping validation.

→ Perform test migration with limited dataset.

→ Execute full data migration for active clients.

Assumptions

→ Includes up to 15,000 contact records.

→ Requires client to provide data in specified format.

→ Includes only basic contact information.

→ Does not include historical activity data.

Workstream: Reporting & Dashboards

Customer Story

Cohesion wants to track key metrics for client management and service delivery.

Recommended Approach

→ Build dashboard for client onboarding status.

→ Configure project tracking reports by stage, type, and team member.

→ Create document collection status reports.

Assumptions

→ Includes up to 3 dashboards with up to 15 reports total.

→ Limited to standard HubSpot reporting capabilities.

→ Does not include custom calculated properties.

→ Includes basic report scheduling.

Thank you — here is the revised Timeline and Payment Terms section, fully aligned with your updated direction:

### 4. Deliverables & Milestones

| Phase | Duration | Milestone | Deliverables |
| --- | --- | --- | --- |
| HubSpot Implementation | 8 weeks | CRM setup, automation, dashboards | HubSpot configuration, onboarding workflows, ticketing, reporting, WordPress document portal |

### 5. Engagement Model & Pricing

Model: Fixed Fee

Total Cost: $35,600

Payment Terms:

- Month 1: $17,800

- Month 2: $17,800

- Terms: Net-30 from invoice date

Payments will be invoiced monthly based on time elapsed, not deliverable completion, to support predictable budgeting.

### 6. Project Governance

Sayer Responsibilities

- Lead configuration, integration, training, and QA

- Host weekly check-ins and progress reviews

- Deliver documentation and walkthroughs

Cohesion Responsibilities

- Provide access to HubSpot, CCH, and WordPress

- Assign a project liaison for approvals and feedback

- Attend milestone reviews and training sessions

### 7. Assumptions & Constraints

- Cohesion will maintain the required HubSpot licenses (Professional, Enterprise, etc.)

- Work is remote unless otherwise agreed

- Assumptions in each workstream define scope boundaries

- Scope changes require formal approval and may impact cost or timing

### 8. Approval & Next Steps

Please review the scope, pricing, and assumptions. Once approved, Sayer will issue a Master Services Agreement and schedule the kickoff meeting.