# Taylor White – HubSpot Campaign & GTM Enablement Proposal

### A Note on This Proposal

Proposals are inherently a starting point—not a final blueprint. This document reflects our understanding of your challenges, a proposed solution, and the resources required to execute successfully.

We recognize that you, as the client, live with these challenges daily, and there may be details we have yet to uncover. Our goal is to use this as a conversation starter—to refine, align, and ensure that this engagement is structured to deliver the most value.

If any aspect of the scope, solution, or pricing feels misaligned, let’s use that as a basis for further discussion.

## 1. Executive Summary

Taylor White is widely recognized as a premier recruiting firm in the Tampa market. As the firm expands its offerings into strategic consulting services, a key priority is repositioning the brand, engaging existing client relationships, and enabling outbound marketing at scale—without compromising email deliverability or message clarity.

This engagement will configure HubSpot to serve as a scalable GTM platform, enable tailored nurture campaigns for existing contacts, and lay the foundation for future growth marketing motions. It is intentionally focused on quick wins with warm contacts while preparing for broader outreach capabilities.

## 2. Objectives

- Reposition Taylor White as a consulting and advisory partner—not just a recruiter—through strategic campaigns.

- Segment and organize contact data (~13,000 records) to enable more precise and personalized outreach.

- Launch a persona-aligned nurture campaign focused on the “Accounting Health Assessment” as an initial value driver.

- Improve visibility into campaign performance and contact engagement through HubSpot dashboards.

- Ensure email deliverability and marketing infrastructure are configured for scale, safety, and compliance.

- Build a marketing foundation that can support cold outreach, multi-campaign automation, and broader GTM expansion in future phases.

## 3. Scope of Work

The following workstreams and tasks will be delivered during this engagement:

### Workstream 1: Contact Segmentation & Buyer Personas

Customer Story

- Taylor White wants to properly segment their 13,000+ contacts to enable targeted marketing campaigns

Recommended Approach

- Configure custom contact properties for persona identification

- Develop segmentation framework to distinguish clients from candidates

- Create additional segmentation layers for client types (staffing buyers, consulting buyers)

- Set up automated tagging workflows based on engagement types

Assumptions

- Includes up to 15 custom contact properties

- Includes up to 10 custom segments/lists

- Builds on existing client/candidate segmentation

- Taylor White will provide initial segmentation criteria

### Workstream 2: Nurture Campaign Framework

Customer Story

- Taylor White wants to leverage their consulting expertise to engage with existing clients who may not know about their full service offerings

Recommended Approach

- Build 6 distinct workflow templates in HubSpot (one per authority topic)

- Configure delay settings between emails (7-day intervals)

- Configure A/B testing for subject lines with 24-hour evaluation period

- Set up branching logic based on email engagement (opened vs. clicked)

Assumptions

- Includes 6 email sequence workflows with 3-5 steps each

- Includes template shell configuration with header/footer/placeholder sections

- Includes enrollment/unenrollment criteria configuration

- Taylor White will provide all content separately

- Requires Marketing Hub Professional

### Workstream 3: Event Registration & Follow-up System

Customer Story

- Taylor White wants to maximize ROI from their webinars and CPE events by implementing effective follow-up sequences

Recommended Approach

- Configure event registration workflows and reminders

- Create post-event nurture sequence based on attendance status

- Set up tagging system for event participation history

- Configure automated notifications for sales team

Assumptions

- Includes 2 standard event workflows (webinar and in-person)

- Assumes integration with webinar platform

- Requires Marketing Hub Professional

### Workstream 4: Lead Scoring Implementation

Customer Story

- Taylor White wants to identify which contacts are most likely to be interested in consulting services

Recommended Approach

- Configure custom scoring properties in HubSpot

- Set up positive scoring actions (page visits, content downloads, email clicks)

- Configure negative scoring actions (email unsubscribes, inactivity)

- Build automated workflows for score threshold notifications

- Set up lead qualification status based on score thresholds

Assumptions

- Includes implementation of 1 comprehensive lead scoring model

- Includes up to 10 scoring criteria

- Includes score threshold automation setup

- Requires Marketing Hub Professional

### Workstream 5: Engagement Tracking & Reporting

Customer Story

- Taylor White wants to understand which messaging and content is most effective for generating consulting leads

Recommended Approach

- Build custom dashboards for email and campaign performance

- Configure attribution reporting for consulting service inquiries

Assumptions

- Includes up to 3 custom dashboards

- Includes up to 15 reports

- Focuses on consulting service leads and engagement metrics

- Requires Marketing Hub Professional

### Workstream 6: Email Deliverability Setup

Customer Story

- Taylor White wants to ensure high email deliverability rates for their marketing communications

Recommended Approach

- Configure domain authentication (DKIM)

- Implement basic deliverability tracking

Assumptions

- Includes DKIM configuration only

- Does not include SPF or DMARC configuration

- Assumes access to domain DNS settings

### Workstream 7: Email Template Configuration

Customer Story

- Taylor White wants email templates that follow best practices for deliverability and engagement

Recommended Approach

- Configure 5 responsive email templates in HubSpot

- Set up A/B testing parameters for subject lines

- Configure personalization tokens for first name, company, and custom fields

- Set up global header/footer elements with unsubscribe options

- Configure plain-text fallback versions of each template

Assumptions

- Includes 5 email template shells

- Includes placeholder content layout design

- Includes personalization token setup

- Does not include copywriting or content creation

- Taylor White will populate templates with content

### Workstream 8: Basic Form Optimization

Customer Story

- Taylor White wants to improve lead capture from their HubSpot forms

Recommended Approach

- Configure 3 progressive forms for content downloads

- Set up field mapping between forms and contact properties

- Configure form submission notifications to appropriate team members

- Set up basic thank you page redirects

Assumptions

- Includes optimization of up to 3 forms

- Includes field mapping configuration

### Workstream 9: Basic Sales Notifications

Customer Story

- Taylor White wants to ensure leads generated through marketing efforts are effectively handed off to the sales team

Recommended Approach

- Configure email notifications for high-value form submissions

- Set up task creation for follow-up activities

- Create basic task reminders for overdue follow-ups

Assumptions

- Includes up to 3 notification workflows

- Includes basic task creation automation

## 4. Deliverables & Timeline

This engagement will be completed over a 4–6 week period. During that time, Sayer will:

- Configure HubSpot to support segmentation, scoring, campaign automation, and reporting

- Implement persona-aligned email workflows and campaign assets

- Set up deliverability safeguards and notification logic

- Create dashboards for campaign performance and engagement tracking

- Provide light documentation and admin training for continued use and adoption

The timeline allows for collaborative iteration, testing, and feedback across all workstreams to ensure successful rollout and alignment with Taylor White’s GTM priorities.

## 5. Engagement Model & Pricing

| Component | Model | Fee |
| --- | --- | --- |
| Project Delivery | Fixed Fee | $20,000 |

Payment Terms

• 50% invoiced at project start

• 50% invoiced at final handoff (~Week 4-6)

## 6. Project Governance

Sayer Responsibilities

- Lead configuration, QA, and implementation

- Conduct weekly check-ins and milestone reviews

- Provide documentation and campaign reporting templates

Taylor White Responsibilities

- Grant HubSpot access and domain setup approvals

- Provide input on personas, segmentation, and campaign goals

- Assign one internal liaison for feedback and testing coordination

## 7. Assumptions & Constraints

- HubSpot Pro license must be active prior to project start

- Engagement is limited to the configuration and assets listed above

- No custom API integrations, sales enablement tools, or third-party platforms are included

- All work will be conducted remotely unless otherwise agreed

- Any scope changes will be managed through a formal change request

## 8. Approval & Next Steps

Please confirm alignment on scope and structure so we can move forward with scheduling a formal kickoff and assigning your Sayer team.

If any scope areas, phasing, or pricing need to be adjusted to fit your needs, we welcome the conversation.