# STRIVE Global -- HubSpot CRM Foundation Proposal

Option A: CRM Reconfiguration & Pipeline Optimization

### A Note on This Proposal

Proposals are inherently a starting point -- not a final blueprint. This document reflects our understanding of your challenges, a proposed solution, and the resources required to execute successfully.

We recognize that you, as the client, live with these challenges daily, and there may be details we have yet to uncover. Our goal is to use this as a conversation starter -- to refine, align, and ensure we are solving the right problems in the right order.

If any aspect of the scope, solution, or pricing feels misaligned, let's use that as a basis for further discussion.

## 1. Executive Summary

STRIVE Global is a PE-backed (Essex Bay Capital) benefits technology company headquartered in Denver, CO with approximately 51 employees. STRIVE offers white-labeled employee benefits apps, AI-powered benefits assistants, scalable microsites, and a rewards platform (Divi) distributed through a broker channel model. Sales motions range from $6K client-level deals to $400K+ enterprise broker packs, creating significant pipeline variability that current CRM reporting cannot handle.

This proposal outlines a CRM Foundation engagement focused on reconfiguring STRIVE's existing HubSpot Sales Hub Enterprise instance to solve the most urgent operational pain points: separating pre-pipeline from active pipeline, classifying 10 years of uncoded contact data, implementing deal health scoring for objective forecasting, and delivering automated board-ready dashboards.

The engagement is structured as a 6-8 week implementation using a Foundation First approach: data cleanup and contact classification in weeks 1-4, followed by pipeline restructuring and dashboard delivery in weeks 5-8. This sequencing ensures that dashboards are built on clean, trustworthy data from day one.

This scope is designed to stand alone as a complete engagement. It also serves as Phase 1 of a potential Full CRM Overhaul (Option B), which adds CPQ, marketing automation, and integration preparation.

## 2. Objectives

Separate pre-pipeline deals from active pipeline to eliminate metric distortion (deal velocity, deal age, stage progression) and enable accurate forecasting.

Classify all contact records by type (client, prospect, broker, partner) using AI enrichment to unlock segmented marketing, targeted outreach, and accurate reporting.

Implement deal health scoring based on stage, time-in-stage, and activity recency to replace gut-feel forecasting with objective pipeline reviews.

Deliver automated dashboards for partner-level, seller-level, and CEO/board-level reporting -- eliminating the 8-10 hours per month currently spent on manual report assembly.

Standardize close won/lost reasons with categorized dropdowns to enable root cause analysis and coaching.

Fix the Outlook email logging defect that causes emails to log across all deals associated with a contact.

Establish data quality guardrails (deduplication, normalization, duplicate protection) to prevent data decay going forward.

Create the operational foundation for a future Phase 2 engagement covering CPQ, marketing automation, and financial system integration preparation.

## 3. Scope of Work

The following workstreams and tasks will be delivered during this engagement:

### Workstream 1: CRM Architecture & Configuration Review

Customer Story

STRIVE has an existing HubSpot Sales Hub Enterprise instance that has grown organically over several years. The configuration needs to be audited and optimized to support the team's actual workflows, with proper user roles, permissions, and team structure reflecting how the sales organization operates today.

Recommended Approach

Audit current HubSpot portal configuration, user roles, and permission sets

Reconfigure team structure aligned to sales organization (partner vs. client sellers)

Review and optimize seat allocation across sales, core, and service hubs

Establish naming conventions and organizational standards for long-term CRM hygiene

Assumptions

Existing HubSpot Sales Hub Enterprise instance (reconfiguration, not net-new)

Up to 23 licensed users across 3 core, 10 sales, and 10 service seats

Portal configuration includes branding review, settings, and user provisioning

### Workstream 2: Pipeline Restructuring

Customer Story

STRIVE's current pipeline mixes pre-pipeline deals (FTA-0) with active deals, distorting key metrics like deal velocity and deal age. Deals that move backward from active pipeline to pre-pipeline further corrupt reporting. Andrea and Jodi need a clean separation between exploratory deals and committed pipeline, with partner-level and client-level segmentation for accurate reporting.

Recommended Approach

Separate pre-pipeline into its own pipeline or board view with dedicated stages

Configure two deal categories within active pipeline: partner-level and client-level

Map stage probabilities using Jodi's framework (5% pre-pipeline through 100% closed-won)

Add Contracting stage between Commit (verbal) and Closed Won

Configure required fields per stage to enforce data completeness

Set up automated transitions from pre-pipeline to active pipeline (or closed-lost/revisit)

Reset deal age when deal transitions from pre-pipeline to active pipeline

Assumptions

Two deal categories (partner, client) in same active pipeline -- same stages, different segmentation

Pre-pipeline separated as distinct pipeline or board view

Jodi's probability framework (5/20/40/50/60/80/90/100) as starting point, refined after first full cycle

Product segmentation (microsite, AI, app, rewards) captured via product set fields, not pipeline structure

### Workstream 3: Contact & Company Classification + Cleanup

Customer Story

STRIVE has 10 years of contact records with zero classification. Every single record -- whether client, prospect, broker, or partner -- exists undifferentiated in the database. Andrea cannot run marketing campaigns, segment outreach, or report by contact type. This is the single largest data quality issue in the CRM and the foundation that every other improvement depends on.

Recommended Approach

Define contact type taxonomy: client, prospect, broker, partner (with sub-types as needed)

Run AI enrichment pilot on 500 records using HubSpot Breeze credits to measure classification accuracy

Build classification rules based on company associations, email domains, and deal history

Execute full database classification based on pilot results

Normalize data (capitalization, formatting, phone numbers, addresses)

Deduplicate contacts using matching rules (email, name + company, phone)

Fix contact-to-company associations where broken or missing

Establish duplicate protection rules to prevent future data decay

Assumptions

10 years of uncoded data -- +30-50% data quality premium applied to estimates

AI enrichment using HubSpot Breeze credits (5-10K credits available on Enterprise)

Includes pilot enrichment on 500 records before full run

Up to 30 custom contact and company properties

Does not include external data source migration (internal cleanup only)

### Workstream 4: Deal Health Scoring & Forecasting

Customer Story

STRIVE has no algorithmic forecasting. Andrea and the team rely on gut feel and personal probability estimates. Jodi wants to replace this with an objective scoring system that tells the team -- and the board -- which deals are healthy, which are at risk, and which are stale. This also enables the 5x pipeline coverage and 20-25% close rate targets Jodi has set.

Recommended Approach

Create deal score formula based on: stage weight, time-in-stage, and activity recency

Classify deals as Healthy, At Risk, or Stale based on scoring thresholds

Replace free-form close won/lost reasons with standardized, categorized dropdowns

Define granular close-lost reasons for root cause analysis (e.g., timing, budget, competitor, no decision)

Configure pipeline views filtered by deal health status for objective pipeline reviews

Assumptions

Scoring formula and thresholds defined collaboratively with Andrea and Jodi

Close won/lost categories defined before implementation

Historical data used for calibration where reliable; industry benchmarks as fallback

### Workstream 5: Reporting & Dashboards

Customer Story

Andrea currently spends more than a full business day preparing each board report. Key metrics require manual calculations across multiple spreadsheets. Jodi needs a CEO dashboard that integrates sales, new business, and pipeline health. Andrea needs clonable dashboards she can filter by partner or seller for 1:1 reviews.

Recommended Approach

Build partner-level dashboard with quick action filters (clonable per partner)

Build seller-specific KPI dashboard (open deals, pipeline value, win rate, activity metrics)

Build CEO/board dashboard (bookings, pipeline coverage, win rate, deal age, close analysis)

Configure up to 12 custom reports across all dashboards

Set up report scheduling and export capabilities for board deck preparation

Assumptions

3-4 dashboards: partner, seller, CEO/board, pipeline health

Up to 12 custom reports across all dashboards

Metrics include: open deals, pipeline value, avg deals/week, closed-won revenue, loss reasons, avg deal size, avg term length, appointments, contacts added, firm deals vs client deals breakdown

Historical data available only from go-live date forward for activity-based metrics

### Workstream 6: Automations & Workflows

Customer Story

STRIVE currently has almost no sales automation beyond a broker trial form request. Andrea wants lead source tracking, microsite client capture, and stage-change notifications. The Outlook email logging defect -- where emails log to every deal a contact is associated with -- needs to be diagnosed and fixed.

Recommended Approach

Diagnose and fix Outlook email logging issue (emails logging to all associated deals)

Configure lead source tracking automation (broker referral, inbound, self-prospected)

Build form-to-CRM automation for microsite client capture (per-broker forms)

Create deal stage-change notification workflows

Set up duplicate protection rules (flash warning or block creation)

Configure basic task reminder triggers for follow-up actions

Assumptions

Up to 8 automated workflows

Outlook fix may require HubSpot support ticket if platform bug vs. configuration issue

Lead source categories: broker referral, inbound, self-prospected

Form automation depends on receiving microsite form link from Andrea

### Workstream 7: Email & Communication Fix

Customer Story

The Outlook-HubSpot integration creates significant noise by logging emails to every deal a contact is associated with. When a broker is connected to four deals, every email appears in all four deal activity feeds, making it impossible to understand the communication history for a specific opportunity.

Recommended Approach

Audit Outlook integration configuration across all users

Configure email association rules to log at contact level with selective deal association

Set up email domain exclusions for internal communications

Validate fix with sample scenarios before rollout

Assumptions

Root cause diagnosis in week 1

If configuration fix: 2-4 hours. If platform bug: HubSpot support escalation with unknown timeline

Workaround documented if immediate fix not possible

### Workstream 8: Training -- Admin

Customer Story

Andrea and a designated admin need to be self-sufficient in managing the reconfigured CRM: running reports, managing pipeline hygiene, administering workflows, and maintaining data quality.

Recommended Approach

Deliver 1-2 admin training sessions covering pipeline management, reporting, workflow admin, and data hygiene

Walk through AI enrichment tool usage and ongoing data quality monitoring

Record sessions for future reference and new hire onboarding

Assumptions

1-2 sessions for Andrea + 1 designated admin

Sessions delivered virtually via screen share

Recordings provided for future onboarding use

### Workstream 9: Training -- End Users

Customer Story

The sales team needs to adopt the reconfigured CRM as their primary tool for deal tracking, activity logging, and pipeline management -- replacing the current pattern of prospecting in LinkedIn and logging activity after the fact.

Recommended Approach

Deliver 2-3 end-user training sessions covering daily CRM usage, deal entry, and activity logging

Walk through dashboard consumption and self-service reporting

Cover mobile app setup for on-the-go access

Demonstrate how CRM data directly feeds their individual performance dashboards

Assumptions

2-3 sessions tailored to current team size

Emphasis on showing reps how CRM data benefits them (not just management oversight)

Mobile app walkthrough included

### Workstream 10: Training -- Executive

Customer Story

Jodi needs to consume board dashboards, pull scheduled reports, and understand forecast metrics without relying on Andrea to assemble reports manually.

Recommended Approach

Deliver 1 executive training session focused on CEO dashboard navigation

Cover forecast consumption, pipeline health interpretation, and report scheduling

Walk through export and formatting for board deck preparation

Assumptions

1 session focused on board reporting and forecast interpretation

Includes report scheduling and automated delivery setup

### Workstream 11: UAT, Go-Live & Documentation

Customer Story

STRIVE needs a controlled go-live with testing and post-launch support to ensure adoption sticks. The documentation serves as the enablement foundation for future hires and ongoing CRM governance.

Recommended Approach

Develop test scripts for user acceptance testing across all configured workstreams

Conduct 2 UAT sessions with Andrea, Jodi, and key stakeholders

Execute bug fix window for issues identified during testing

Create go-live cutover plan and checklist

Deliver documentation: 1 admin guide, 1 end-user guide

Provide 2-week hypercare support post-launch for issue resolution and adoption coaching

Assumptions

Includes test script creation, 2 UAT sessions, and bug fix window

Go-live checklist and cutover plan included

Deliverables: 1 admin guide, 1 end-user guide

2 weeks post-launch hypercare support

Ongoing managed services beyond hypercare not included

## 4. Deliverables & Timeline

This engagement will be completed over a 6-8 week period using a Foundation First approach. During that time, Sayer will:

Audit and reconfigure HubSpot CRM with optimized user roles, permissions, and team structure

Separate pre-pipeline from active pipeline with automated transitions

Classify all contact records by type using AI enrichment and rule-based categorization

Normalize, deduplicate, and establish ongoing data quality protections

Implement deal health scoring and stage probability mapping

Standardize close won/lost reasons with categorized dropdowns

Fix Outlook email logging defect

Deliver 3-4 automated dashboards (partner, seller, CEO/board, pipeline health)

Build up to 8 automated workflows for lead tracking, notifications, and data quality

Train admin, end-user, and executive teams with role-appropriate sessions

Provide documentation, UAT, go-live support, and 2-week hypercare

| Phase / Week Range | Scope Highlights |
| --- | --- |
| Weeks 1-2 | CRM audit, contact classification rules, AI enrichment pilot (500 records), Outlook email fix diagnosis |
| Weeks 3-4 | Full contact classification and cleanup, data normalization, deduplication, duplicate protection rules |
| Weeks 5-6 | Pipeline restructuring, deal health scoring, automations, dashboard build |
| Weeks 7-8 | Reporting refinement, training sessions (admin, end-user, executive), UAT, go-live, documentation, hypercare begins |

## 5. Engagement Model & Pricing

| Component | Model | Fee |
| --- | --- | --- |
| Project Delivery | Fixed Fee | $17,850 |

Model: Fixed Fee

Total Cost: $17,850

Project Timeline: 6-8 weeks

Payment Terms:

50% ($8,925) invoiced at project start

50% ($8,925) invoiced at final handoff (~Week 6-8)

Net-15 terms on all invoices

Technology & Administrative Fee: To help offset the costs of our technology stack and internal systems that improve project speed, quality, and efficiency, a 5% Technology & Administrative fee is applied to each invoice.

## 6. Project Governance

Sayer Responsibilities

Lead configuration, QA, and implementation across all workstreams

Conduct weekly check-ins and milestone reviews

Provide documentation, training, and go-live support

Manage project timeline and proactively communicate risks or blockers

Deliver ROI tracking framework for post-project measurement

STRIVE Responsibilities

Designate 1 primary point of contact for decisions and approvals (Andrea recommended)

Ensure Jodi and Andrea availability for discovery, UAT, and training sessions

Provide contact classification rules and validate AI enrichment results

Confirm deal stage definitions and probability framework before pipeline build

Communicate standardized close won/lost reason categories

Mandate CRM usage across sales team -- executive sponsorship from Jodi is critical for adoption

Complete UAT testing within agreed timeline

Provide full HubSpot admin access

## 7. Assumptions & Constraints

HubSpot Sales Hub Enterprise (existing instance -- reconfiguration, not net-new setup)

Up to 23 licensed users across 3 core, 10 sales, and 10 service seats

Outlook as primary email platform

Up to 30 custom contact/company properties

1 active sales pipeline with pre-pipeline separated

2 deal categories: partner-level and client-level (same stages, different segmentation)

Stage probability mapping using Jodi's framework as starting point

AI enrichment using HubSpot Breeze credits (5-10K credits available)

Up to 8 automated workflows

3-4 dashboards with up to 12 custom reports

6-8 week implementation timeline

All work conducted remotely unless otherwise agreed

Any scope changes managed through formal change request and may impact cost or timing

Out of Scope:

CPQ / quoting / product library (see Option B: Full CRM Overhaul)

Email sequencing or sales cadence automation

Marketing automation (newsletters, campaigns, landing pages)

NetSuite, Bill.com, or any ERP/financial system integration

Client Success pipeline or client health scoring

Commission tracking or calculation

Contract management or e-signature workflows

Custom API development or middleware (n8n/Zapier)

Data migration from external systems (HubSpot internal cleanup only)

Ongoing managed services beyond 2-week hypercare

HubSpot license procurement or tier changes

## 8. Approval & Next Steps

Please confirm alignment on scope and structure so we can move forward with scheduling a formal kickoff and assigning your Sayer team.

If any scope areas, phasing, or pricing need to be adjusted to fit your needs, we welcome the conversation.

To move forward with this engagement:

Provide written approval of this proposal via email

Schedule project kickoff within 1-2 weeks of written approval

Upon written approval, Sayer will issue a Master Services Agreement (MSA) via DocuSign, with this Scope of Work included. Once the MSA is executed, Sayer will finalize the implementation plan and begin onboarding.