# Five Lakes Manufacturing — HubSpot CRM Proposal

## 1. Executive Summary

Five Lakes Manufacturing is implementing HubSpot CRM as a foundational system to support sales visibility, rep agency execution, and long-cycle opportunity management—while preserving its existing custom CPQ as the primary customer-facing quoting system.

This engagement reflects Five Lakes’ evolved go-to-market motion: CPQ-driven inbound activity that must be qualified, routed, and worked systematically before becoming true sales opportunities. Rather than forcing premature deal creation, HubSpot will be configured to support a structured sales funnel, ensuring rep agencies focus on qualified opportunities while leadership gains visibility into demand quality, follow-up execution, and downstream conversion.

The CRM will integrate directly with the existing CPQ to ingest configuration and pricing data, automate qualification and routing, enable rep follow-up, and prepare the foundation for future ERP and purchase order integration—without introducing friction for customers or reps.

## 2. Objectives

- Centralize distributors, millwork shops, and customer data in HubSpot CRM.

- Support Five Lakes’ rep agency model with territory-based access and permissions.

- Integrate the existing custom CPQ to automatically create MQLs, Leads, and Deals based on qualification criteria.

- Establish a structured MQL → Lead → Deal funnel to improve rep focus and follow-through.

- Eliminate manual re-entry of quote and configuration data.

- Improve visibility into demand quality, pipeline health, and rep agency performance.

- Enable automated rep notifications and follow-up for qualified and high-value opportunities.

- Prepare HubSpot for future purchase order and ERP integration.

## 3. Scope of Work

### Workstream 1: Contact & Company Management

Customer Story
Five Lakes wants to centrally manage distributors, millwork shops, and customer relationships with detailed door manufacturing context.

Approach

- → Build HubSpot Professional CRM environment with Five Lakes branding

- → Configure contact and company properties for door manufacturing industry

- → Set up company type segmentation: Two-Step Distributors, One-Step Distributors, Millwork Shops

- → Configure customer type checkboxes for quick categorization

- → Create product interest properties: door types, machining requirements, finish preferences

- → Set up geographic segmentation by state/zip code for territory management

Assumptions

- → HubSpot Sales Hub Professional tier recommended

- → Includes up to 25 custom contact/company properties

- → No data migration included in this workstream

### Workstream 2: Rep Agency User Setup & Permissions

Customer Story
Five Lakes wants independent rep agencies to access the CRM with limited visibility to only their assigned territories.

Approach

- → Configure user permission sets for internal vs. external rep agency users

- → Set up automated owner assignment based on state/zip code for territory management

- → Create rep agency team structure with territory assignments

- → Configure property-level permissions to restrict sensitive data visibility

- → Set up rep agency views showing only their owned customers and leads

Assumptions

- → Estimated 3-5 rep agencies, approximately 10 total external seats

- → Rep agencies treated as paid users with limited permissions

- → Territory assignments managed at state or zip code level

- → Rep agencies cannot see other territories' data or overall company metrics

### Workstream 3: MQL Creation & Qualification Automation

Customer Story
Five Lakes wants CPQ submissions to create MQLs that are automatically scored and qualified based on intent and fit criteria.

Approach

- → Build webhook receiver to accept CPQ submissions and create Contact records as MQLs

- → Configure MQL properties: source, product interest, configuration details, quote value

- → Build intent scoring based on client-provided logic

- → Build fit scoring based on client-provided logic

- → Create automation to DQ low-score MQLs with appropriate disposition tracking

- → Build Lead creation workflow for MQLs meeting qualification thresholds

- → Configure temperature assignment (Hot/Warm) based on client-provided logic

- → Set up Lead properties for qualified opportunities with scores carried forward

Assumptions

- → MQLs are Contact records with lifecycle stage = MQL

- → Client to provide qualification logic for MQL-to-Lead conversion

- → Client to provide temperature assignment logic (Hot vs Warm)

- → DQ'd MQLs remain as contacts for future marketing

- → Qualified MQLs convert to Leads for rep follow-up

### Workstream 4: Lead Object & Sales Process Configuration

Customer Story
Five Lakes wants reps to work qualified Leads through a structured process before Deal creation.

Approach

- → Configure HubSpot Lead object for qualified opportunity tracking

- → Set up Lead stages: New, Attempting, Connected, Qualified, Disqualified

- → Configure Lead temperature property: Hot, Warm

- → Build lead assignment rules based on territory and product type

- → Create views for reps to manage their assigned Leads by stage and temperature

- → Configure Lead source tracking for CPQ, trade shows, referrals, and rep agency prospecting

- → Build Lead-to-Deal conversion workflow when Lead reaches Qualified stage

Assumptions

- → Leads represent qualified opportunities ready for rep engagement

- → Deals created only when Lead is Qualified

- → Includes up to 15 custom Lead properties

- → Client to provide initial qualification logic for Lead creation

- → Client to provide temperature assignment logic (Hot vs Warm)

### Workstream 5: Custom CPQ to HubSpot Integration

Customer Story
Five Lakes wants configurations from their CPQ tool to flow into HubSpot, creating MQLs and eventually Deals.

Approach

- → Consult with Bill (CPQ developer) on required webhook/API payload structure

- → Provide technical requirements and field mapping documentation to Bill's team

- → Build custom webhook receiver using Cloudflare Worker, Google Apps Script, or Railway

- → Map CPQ configuration fields to HubSpot contact and deal properties

- → Configure automatic MQL (Contact) creation with configuration details and pricing

- → Set up customer matching logic to associate with correct company/contact records

- → Build configuration revision handling for updated quotes on existing records

- → Implement comprehensive error handling and retry logic on HubSpot side

Assumptions

- → Bill and his team are responsible for CPQ API layer viability and execution

- → PatchOps will consult and collaborate but CPQ modifications are Bill's scope

- → Quote data must include: customer ID, product details, pricing, machining add-ons

- → CPQ remains the primary quoting interface for customers and internal team

- → Includes comprehensive error handling and retry logic on receiving end

### Workstream 6: HubSpot Contact Sync to CPQ

Customer Story
Five Lakes wants HubSpot contact data to sync back to the CPQ tool so customer information stays current across systems.

Approach

- → Consult with Bill on CPQ API requirements for receiving contact data

- → Build outbound sync workflow triggered on contact create/update in HubSpot

- → Map HubSpot contact properties to CPQ customer fields

- → Configure sync criteria to determine which contacts sync to CPQ

- → Implement deduplication logic to match existing CPQ customers

- → Build error handling and logging for failed sync attempts

Assumptions

- → Bill and his team are responsible for CPQ API endpoint to receive contact data

- → PatchOps will consult and collaborate but CPQ receiving endpoint is Bill's scope

- → Sync criteria to be defined (e.g., all contacts, customers only, specific lifecycle stages)

- → Bidirectional sync requires coordination on conflict resolution rules

### Workstream 7: Deal Pipeline Configuration

Customer Story
Five Lakes wants to track qualified opportunities through the sales process from qualified call to close.

Approach

- → Build deal pipeline with stages: Qualified Call Completed, Purchase Order Requested, Purchase Order Received, Closed Won, Closed Lost

- → Configure deal properties for quote value, product types, machining requirements

- → Set up expected close date tracking for long-cycle projects (6-12 months)

- → Create pipeline views filtered by rep agency territory

- → Build automated deal stage progression based on activity logging

Assumptions

- → Single deal pipeline for all quote types (stock, custom, emergency)

- → Deal value synced from CPQ integration

- → Includes up to 30 custom deal properties

- → Purchase orders tracked separately as custom object (see Story 7)

### Workstream 8: Purchase Order Custom Object & ERP Preparation

Customer Story
Five Lakes wants purchase orders from a future ERP system to sync to HubSpot for visibility and reporting.

Approach

- → Create Purchase Order custom object in HubSpot

- → Configure PO properties: PO number, PO date, ship date, fulfillment status, line items, total value

- → Set up associations between Purchase Orders and Deals, Companies, Contacts

- → Document integration requirements and field mapping for future ERP connection

- → Build placeholder automation for PO status updates

- → Configure reporting views for order fulfillment tracking

Assumptions

- → ERP system not yet selected/implemented

- → This workstream prepares HubSpot for future integration

- → Actual ERP integration is separate scope when ERP is ready

- → PO custom object enables closed-loop reporting on quote-to-order

### Workstream 9: Lead & Quote Follow-Up Automation

Customer Story
Five Lakes wants automated notifications to rep agencies when qualified Leads or high-value quotes are generated.

Approach

- → Build workflow to identify high-value qualified Leads (configurable threshold, e.g., $10,000+)

- → Configure territory-based rep assignment using state/zip code matching

- → Set up automated email notifications to assigned rep with Lead/quote details

- → Create follow-up reminder workflows if no activity logged within specified days

- → Build escalation workflow for Leads with no rep engagement after 30 days

Assumptions

- → Threshold configurable (starting at $10,000 as discussed)

- → Rep agency email addresses stored on user records

- → Includes up to 4 automated workflows for notification and follow-up

- → Notifications include summary with link to HubSpot Lead/Deal record

### Workstream 10: Rep Activity Tracking & Mobile Access

Customer Story
Five Lakes wants mobile-friendly activity logging for rep agencies.

Approach

- → Configure HubSpot mobile app access for rep agency users

- → Set up simplified activity logging templates for call notes

- → Create quick-entry forms for common interaction types

- → Build views showing recent customer activity and open Leads/Deals

- → Configure activity reminders for Deals without recent engagement

Assumptions

- → Rep agencies use personal phones/email (not Five Lakes systems)

- → Activity logging is manual (calls not auto-logged from cell phones)

- → HubSpot mobile app available to all paid users

- → Focus on simplicity to encourage adoption

### Workstream 11: Customer Email Communications

Customer Story
Five Lakes wants to send periodic company updates and product announcements.

Approach

- → Set up Marketing Hub email tools with Five Lakes branding

- → Create email templates for product updates, company announcements, customer service changes

- → Configure subscription preferences and unsubscribe management

- → Build segmented lists by customer type and product interest

- → Set up basic email performance tracking and reporting

Assumptions

- → Marketing Hub Starter or Professional tier

- → Low-volume email program (6-12 sends per year)

- → Includes up to 3 email templates and basic list segmentation

- → No complex nurturing sequences in initial scope

### Workstream 12: Social Media Scheduling Setup

Customer Story
Five Lakes wants tools for managing LinkedIn and other social accounts.

Approach

- → Connect LinkedIn and relevant social accounts to HubSpot

- → Configure social media publishing and scheduling tools

- → Set up basic social monitoring for brand mentions

- → Provide training documentation for incoming product manager

Assumptions

- → Social tools included in Marketing Hub

- → Initial setup only; ongoing management by Five Lakes staff

- → LinkedIn primary focus, additional platforms as needed

### Workstream 13: Sales & Quote Analytics Dashboard

Customer Story
Five Lakes wants visibility into MQL volume, Lead conversion, quote volume, rep performance, and pipeline forecasting.

Approach

- → Build executive dashboard with MQL-to-Lead-to-Deal funnel metrics

- → Create Lead conversion rate reports by source, territory, and rep agency

- → Create quote-to-order conversion rate reports by customer type and territory

- → Set up rep agency performance tracking and activity reports

- → Configure pipeline forecasting reports for expected revenue

- → Build customer-level reporting showing order history and quote activity

Assumptions

- → Reporting requires Sales Hub Professional

- → Includes one comprehensive dashboard with up to 12 reports

- → Historical data available only from go-live date forward

- → Order/revenue data depends on CPQ integration or future ERP connection

### Workstream 14: Data Migration & Import

Customer Story
Five Lakes wants existing customer data available at launch.

Approach

- → Analyze existing customer data from current systems

- → Clean and standardize contact and company data for import

- → Execute data migration with field mapping and validation

- → Set up territory assignments based on geographic data

- → Verify data integrity and completeness post-migration

Assumptions

- → Migration from spreadsheets or basic database exports

- → Data provided in exportable format (CSV, Excel)

- → Historical quote/order data migration separate from ERP integration

## 4. Deliverables & Milestones

Upon completion, Five Lakes will have a fully configured HubSpot CRM supporting MQL qualification, rep execution, CPQ integration, and future ERP readiness.

Key Deliverables include:

- Configured HubSpot CRM environment

- MQL, Lead, and Deal funnel automation

- CPQ integration and bidirectional contact sync

- Rep agency access, routing, and automation

- Purchase Order custom object (ERP-ready)

- Executive dashboards and reporting

- Migrated customer and company data

Estimated Timeline
8 weeks from project kickoff

## 5. Engagement Model & Pricing

Model: Fixed Fee

Engagements Costs: $29,200
Technology & Administrative Fee: 5% applied to each invoice to help offset the costs of our technology stack and internal systems that improve project speed, quality, and efficiency.
Total Costs: $30,660

Payment Terms:

- The total project fee will be invoiced in four equal installments, issued mid-month and end-of-month over a two-month period.

- Each invoice represents 25% of the total project fee.

- All invoices are issued on a net-15 payment basis.

- The 5% Technology & Administrative Fee will be applied to each invoice.

## 6. Project Governance

Sayer Responsibilities

- Lead CRM configuration, automation, and integration work

- Coordinate CPQ technical assessment and mapping

- Build workflows, dashboards, and reporting

- Conduct quality assurance and validation

- Provide weekly status updates

Five Lakes Responsibilities

- Maintain required HubSpot licenses

- Provide system access

- Coordinate CPQ developer availability

- Assign project liaison

- Participate in milestone reviews

## 7. Assumptions & Constraints

- HubSpot Sales Hub and Marketing Hub licenses maintained throughout

- CPQ API development is a critical dependency and outside this scope

- Scope changes require written approval

- Work delivered remotely unless otherwise agreed

## 8. Approval & Next Steps

To move forward with this engagement:

- Provide written approval of this proposal via email.

- Schedule project kickoff within 1–2 weeks of approval.

Upon written approval, Sayer will issue a Master Services Agreement (MSA) via DocuSign, with this Scope of Work included. Once the MSA is executed, Sayer will finalize the implementation plan and begin CRM setup, kickoff, and project discovery.