# Nelson Bros Ready Mix — HubSpot CRM Proposal

## 1. Executive Summary

Nelson Bros Ready Mix (NBR) is implementing HubSpot CRM as a foundation for sales, quoting, and operations visibility. This proposal outlines a fixed-fee engagement across multiple foundational workstreams, including CRM configuration, deal pipeline setup, reporting dashboards, data migration, and a custom Configure-Price-Quote (CPQ) solution. In addition, the project includes integration with Jonel dispatch software, ensuring accepted HubSpot quotes flow directly into Jonel for order creation and production tracking. The goal is to provide NBR with a scalable CRM environment that reduces quoting inefficiencies, captures complete customer and job history, standardizes order tracking, and gives leadership visibility into sales and operational performance.

## 2. Objectives

- Centralize contact, company, and job history in HubSpot CRM.

- Build Configure-Price-Quote (CPQ) functionality for faster, more accurate quoting.

- Integrate HubSpot with Jonel dispatch software to connect sales and operations.

- Standardize order and delivery tracking through HubSpot pipelines and Jonel status updates.

- Enable reporting on sales performance, conversion rates, job progress, and delivery metrics.

- Migrate and clean existing contact and company data into HubSpot.

- Equip sales and dispatch teams with tools that save time, reduce manual effort, and improve customer experience.

## 3. Scope of Work

Workstream 1: Contact & Company Management

- Customer Story: NBR wants to centrally manage contractors, suppliers, and customer relationships with detailed construction industry context

- Recommended Approach:

  - Build HubSpot Professional CRM environment with NBR branding

  - Configure contact and company properties specific to ready-mix concrete industry

  - Set up segmentation lists for contractor types, project sizes, and delivery zones

  - Configure lifecycle stages for prospect-to-customer progression

  - Create custom properties for delivery requirements and concrete specifications

- Assumptions:

  - HubSpot Professional tier sufficient for basic functionality

  - Includes up to 20 custom contact/company properties

Workstream 2: Deal Pipeline Management

- Customer Story: NBR wants to track deals through the sales process with appropriate stages and properties for ready-mix concrete projects

- Recommended Approach:

  - Build custom deal pipeline matching NBR sales process

  - Set up deal properties for project specifications, volume, and customer requirements

  - Configure basic deal workflows and stage progression rules

  - Create deal views and filters for sales team management

- Assumptions:

  - Includes one primary sales pipeline

  - Includes up to 30 custom deal properties

  - Uses standard HubSpot Professional functionality

  - Integrates with separate CPQ system for quote generation

Workstream 3: Data Migration & System Setup

- Customer Story: NBR wants to migrate existing contact and company data from their current systems into HubSpot

- Recommended Approach:

  - Analyze existing data sources and data quality

  - Clean and standardize contact and company data for import

  - Execute data migration with field mapping and validation

  - Set up data deduplication and cleanup workflows

  - Verify data integrity and completeness post-migration

- Assumptions:

  - Migration from spreadsheets or basic CRM systems

  - Includes up to 5,000 contacts and 1,000 companies

  - Data provided in exportable format (CSV, Excel, etc.)—no more than 500k rows

  - Includes up to 2 data cleanup workflows for deduplication

  - Includes post-migration cleanup and validation

Workstream 4: HubSpot Sales & Operations Reporting

- Customer Story: NBR wants comprehensive HubSpot dashboards and reports to track sales performance, job progress, and delivery metrics

- Recommended Approach:

  - Build integrated sales dashboard with key performance metrics

  - Set up job status and delivery performance tracking reports

  - Configure customer and project-based reporting views

  - Build sales team activity and performance dashboards

- Assumptions:

  - Uses standard HubSpot reporting capabilities

  - Includes up to 2 comprehensive dashboards with 10+ reports

  - Data comes from HubSpot deals, tickets, and contact records

Workstream 5: Custom CPQ Solution

- Customer Story: NBR wants a comprehensive Configure, Price, Quote (CPQ) solution built natively in HubSpot for long-term cost control and customization

- Recommended Approach:

  - Build custom quoting calculator as HubSpot UI extension card on deal records

  - Configure HubDB tables for product catalog with concrete types, additives, and pricing

  - Create dynamic pricing engine referencing HubDB tables and deal properties

  - Set up professional quote templates with NBR branding

  - Build approval workflows for pricing and quote modifications

  - Configure automated quote generation and delivery system

- Assumptions:

  - Requires Content Hub Enterprise for UI extensions and serverless functions

  - Calculator references product library and deal owner data

  - Includes up to 3 automated workflows for quote approval process

  - No ongoing subscription costs beyond HubSpot licensing

  - Includes comprehensive quote template design and branding

Workstream 6: Jonel Sales & Dispatch Integration

- Customer Story: NBR wants accepted HubSpot quotes to automatically create sales orders in Jonel and sync production updates back to HubSpot

- Recommended Approach:

  - Configure Jonel FLEX API authentication and security credentials

  - Set up HubSpot API connections to enable bidirectional data sync

  - Build automated workflow triggered when HubSpot deals reach “Quote Accepted” stage

  - Configure data mapping between HubSpot quote properties and Jonel sales order fields

  - Set up customer data synchronization (contact info, delivery addresses, specifications)

  - Create concrete specification mapping (mix types, quantities, delivery requirements)

  - Configure order confirmation and tracking number sync back to HubSpot

- Assumptions:

  - NBR provides Jonel system access and API credentials

  - Includes up to 50 field mappings between systems

  - Multiple automated workflows for data synchronization and order processing

  - Order and dispatch status updates flow back to HubSpot for tracking

  - Integration works with MobileForce CPQ quote data

Workstream 7: Post-Implementation Enablement Sessions

- Customer Story: NBR wants to ensure their team is confident using HubSpot and related integrations after implementation is complete

- Recommended Approach:

  - Deliver up to 3 one-hour dedicated enablement sessions with sales, dispatch, and/or operations teams

  - Cover day-to-day workflows, reporting dashboards, and data entry best practices

  - Provide hands-on guidance with CPQ, Jonel integration workflows, and custom properties

  - Record sessions for future reference and onboarding of new team members

- Assumptions:

  - Sessions scheduled within two weeks of go-live

  - Delivered virtually via screen share

  - Includes Q&A and follow-up resources for each session (as needed)

  - Additional enablement sessions beyond the initial 3 can be scoped separately

## 4. Deliverables & Milestones

- CRM environment configured with NBR branding

- Contact & company management live

- Deal pipeline configured with stages, properties, and workflows

- Data migration of up to 5,000 contacts and 1,000 companies

- CPQ (HubSpot custom build) implemented

- Jonel integration live

- Reporting dashboards built

Timeline: 12 weeks

## 5. Engagement Model & Pricing

Model: Fixed Fee

Total Cost (Full Scope, Workstreams 1–6): $39,800

Project Timeline: 12 weeks

Payment Terms (Full Scope):

- Equal monthly payments of $13,266 over 3 months

- Net-15 terms on all invoices

- Technology & Administrative Fee: To help offset the costs of our technology stack and internal systems that improve project speed, quality, and efficiency, a 5% Technology & Administrative fee is applied to each invoice based on consulting fees. This supports tools and automations that reduce manual effort, minimize project hours, and deliver better outcomes—ultimately saving our clients time and money.

Optional Reduced Scope (Workstreams 1–4 & 7 only):

- Total Cost: $12,200

- Project Timeline: 6 weeks

- Payment Terms: 50% ($6,100) invoiced upon project start, 50% ($6,100) invoiced upon completion

- Net-15 terms on all invoices

- 5% Technology & Administrative Fee applied to each invoice

## 6. Project Governance

Sayer Responsibilities

- Lead configuration, integration, training, QA

- Host weekly check-ins and progress reviews

- Deliver documentation and walkthroughs

NBR Responsibilities

- Provide access to HubSpot, Jonel, and any relevant data sources

- Assign project liaison for approvals and feedback

- Attend milestone reviews and training sessions

## 7. Assumptions & Constraints

- NBR will maintain required HubSpot licenses

- Scope assumptions listed in each workstream define boundaries

- Work is remote unless otherwise agreed

- Scope changes require formal approval and may impact cost or timing

## 8. Approval & Next Steps

To move forward with this engagement:

- Email written approval of this full proposal or the “Optional Reduced Scope”

- Kick off engagement within 1–2 weeks of written approval