# STRIVE Global -- Full HubSpot CRM Overhaul Proposal

Option B: CRM Foundation + CPQ, Enrichment, Marketing & Integration Prep

### A Note on This Proposal

Proposals are inherently a starting point -- not a final blueprint. This document reflects our understanding of your challenges, a proposed solution, and the resources required to execute successfully.

We recognize that you, as the client, live with these challenges daily, and there may be details we have yet to uncover. Our goal is to use this as a conversation starter -- to refine, align, and ensure we are solving the right problems in the right order.

If any aspect of the scope, solution, or pricing feels misaligned, let's use that as a basis for further discussion.

## 1. Executive Summary

STRIVE Global is a PE-backed (Essex Bay Capital) benefits technology company headquartered in Denver, CO with approximately 51 employees. STRIVE offers white-labeled employee benefits apps, AI-powered benefits assistants, scalable microsites, and a rewards platform (Divi) distributed through a broker channel model. Sales motions range from $6K client-level deals to $400K+ enterprise broker packs.

This proposal outlines a comprehensive CRM overhaul delivered in two phases. Phase 1 (weeks 1-6) addresses the CRM foundation: pipeline restructuring, contact classification, deal health scoring, and automated board dashboards. Phase 2 (weeks 7-14) builds on the clean foundation with CPQ implementation, AI-powered data enrichment at scale, email sequencing, marketing automation, commission visibility, and integration preparation for NetSuite and Bill.com.

The phased approach is strongly recommended. STRIVE's data quality issues make it risky to build CPQ on unclassified contacts and corrupted pipeline data. Phase 1 creates the clean foundation that Phase 2 depends on. This also aligns with Jodi's stated goal of being cost-effective this year while building the foundation for future scaling -- Phase 1 can stand alone if Phase 2 is deferred.

The total investment pays for itself within 4-7 months through quantifiable time savings and tool cost reduction, with additional upside from pipeline visibility, cross-sell automation, and board confidence.

## 2. Objectives

Separate pre-pipeline deals from active pipeline to eliminate metric distortion and enable accurate forecasting.

Classify all contact records by type using AI enrichment, unlocking segmented marketing and targeted outreach.

Implement deal health scoring to replace gut-feel forecasting with objective pipeline reviews.

Deliver automated dashboards for partner, seller, and CEO/board reporting -- eliminating 8-10 hours/month of manual assembly.

Implement HubSpot CPQ with a complete product library, quote templates, e-signatures, and automated reminders -- replacing manual quoting and capturing deals currently invisible in the pipeline.

Build contract management workflows to replace the manual DocuSign process through the COO.

Deploy AI-powered data enrichment at scale using HubSpot Breeze credits to auto-classify and enrich the full database.

Establish parent-child company structures for broker pack tracking, enabling microsite-to-app expansion prospecting.

Launch email sequencing for broker prospecting and client expansion outreach.

Build marketing automation foundation: newsletter templates and segmented campaigns by contact type.

Prepare data infrastructure for future NetSuite and Bill.com integration (prep only -- integration build separate).

Audit and optimize HubSpot seat/license allocation to reduce unnecessary subscription costs.

Implement commission visibility and validation workflow tied to closed-won deals.

Standardize close won/lost reasons, lead source tracking, and data entry requirements across the team.

## 3. Scope of Work

The following workstreams are organized by phase. Phase 1 delivers the CRM foundation; Phase 2 builds CPQ, enrichment, marketing, and integration preparation on that foundation.

## Phase 1: CRM Foundation (Weeks 1-6)

### Workstream 1: CRM Architecture & Configuration Review

Customer Story

STRIVE's HubSpot instance needs auditing and optimization to support the team's actual workflows.

Recommended Approach

Audit current portal configuration, user roles, and permission sets

Reconfigure team structure for partner vs. client sellers

Review seat allocation across all hubs

Establish naming conventions and organizational standards

Assumptions

Existing Enterprise instance. Up to 23 licensed users.

### Workstream 2: Pipeline Restructuring

Customer Story

Pre-pipeline deals mixed with active deals distort metrics. Partner and client deals need segmentation.

Recommended Approach

Separate pre-pipeline into its own pipeline or board view

Configure partner-level and client-level deal categories

Map stage probabilities (5/20/40/50/60/80/90/100)

Add Contracting stage. Configure required fields per stage.

Automate pre-pipeline to active pipeline transitions with deal age reset

Assumptions

Same stages for both categories. Product segmentation via product set fields.

### Workstream 3: Contact & Company Classification + Cleanup

Customer Story

10 years of uncoded contacts. Zero classification. Cannot segment for outreach or reporting.

Recommended Approach

Define contact type taxonomy (client, prospect, broker, partner)

Run AI enrichment pilot on 500 records

Build classification rules. Execute full database classification.

Normalize, deduplicate, fix associations. Establish duplicate protection.

Assumptions

+30-50% data quality premium. Up to 30 custom properties. HubSpot Breeze credits.

### Workstream 4: Deal Health Scoring & Forecasting

Customer Story

No algorithmic forecasting today. Gut feel only.

Recommended Approach

Create deal score: stage + time-in-stage + activity recency

Classify deals as Healthy, At Risk, or Stale

Replace free-form close won/lost with categorized dropdowns

Assumptions

Scoring formula defined collaboratively. Industry benchmarks as starting point.

### Workstream 5: Reporting & Dashboards

Customer Story

Board reports take 1+ day. Andrea needs clonable partner dashboards. Jodi needs CEO-level visibility.

Recommended Approach

Build partner, seller, CEO/board, and pipeline health dashboards

Configure up to 12 custom reports

Set up report scheduling and export

Assumptions

3-4 dashboards. All Andrea's requested metrics included.

### Workstream 6: Automations & Workflows

Customer Story

Almost no automation beyond broker trial form. Outlook logging defect creating noise.

Recommended Approach

Fix Outlook email logging issue

Lead source tracking. Form-to-CRM automation.

Stage-change notifications. Duplicate protection.

Assumptions

Up to 8 workflows. Outlook fix may require HubSpot support.

### Workstream 7: Email & Communication Fix

Customer Story

Outlook emails log to every deal a contact is associated with.

Recommended Approach

Audit integration. Configure association rules.

Domain exclusions. Validate with sample scenarios.

Assumptions

Root cause diagnosis week 1.

### Workstream 8-10: Training (Admin, End Users, Executive)

Customer Story

Admin, sales team, and Jodi each need role-appropriate training on the reconfigured CRM.

Recommended Approach

1-2 admin sessions: pipeline management, reporting, workflows, data hygiene

2-3 end-user sessions: daily CRM usage, deal entry, activity logging, dashboards, mobile

1 executive session: CEO dashboard, forecast consumption, board report scheduling

Assumptions

All sessions virtual. Recorded for future onboarding.

### Workstream 11: UAT, Go-Live & Documentation (Phase 1)

Customer Story

Controlled go-live with testing and 2-week hypercare.

Recommended Approach

Test scripts. 2 UAT sessions. Bug fix window.

Go-live cutover plan. Admin guide + user guide.

2-week hypercare post-launch.

Assumptions

Phase 1 go-live. Phase 2 has separate UAT cycle.

## Phase 2: CPQ, Enrichment & Integrations (Weeks 7-14)

### Workstream 13: CPQ Implementation

Customer Story

STRIVE manually creates every quote. Pricing is inconsistent. Deals are quoted outside the CRM and never enter the pipeline, causing systematic under-reporting. Jodi sees CPQ as critical to de-risking contracts and capturing accurate pipeline data.

Recommended Approach

Build complete product library (apps, microsites, AI assistant, broker packs, Divi/rewards, bundles)

Configure pricing models: license fees, revenue share, flat per-head, bundle discounts

Design quote templates branded to STRIVE

Configure e-signature capability within HubSpot

Set up automated quote reminders for unsigned quotes

Build quote-to-deal automation (auto-update deal amount and products on quote acceptance)

Assumptions

Requires complete product/pricing inventory from Andrea before build begins

Multiple pricing models supported: license + rev share, flat per-head, bundles/discounts

Uses HubSpot Enterprise CPQ capabilities (included in current license)

3-5 recent quotes across deal types needed as reference

### Workstream 14: Contract Management Workflows

Customer Story

Contracts currently go through COO via DocuSign with no CRM tracking. Status is invisible in HubSpot.

Recommended Approach

Build quote-to-contract automation workflow

Configure contract status tracking properties on deals

Set up renewal and expiry notification workflows

Establish contracting stage requirements (auto-advance on signature)

Assumptions

Replaces manual DocuSign process. Contract templates managed in HubSpot.

### Workstream 15: Data Enrichment at Scale

Customer Story

Phase 1 pilots AI enrichment on 500 records. Phase 2 scales it to the full database and sets up ongoing auto-enrichment for new contacts.

Recommended Approach

Scale HubSpot Breeze AI enrichment to full contact database

Configure auto-enrichment rules for new inbound contacts

QA and validate enrichment results across contact types

Document enrichment accuracy and coverage metrics

Assumptions

Uses HubSpot Breeze credits (5-10K). Extends Phase 1 pilot to full database.

### Workstream 16: Data Normalization & Deduplication (Extended)

Customer Story

Phase 1 handles basic cleanup. Phase 2 performs comprehensive database normalization.

Recommended Approach

Full database normalization (capitalization, phone formats, addresses)

Advanced deduplication with configurable matching rules

Merge strategy for duplicate records (preserve most complete record)

Ongoing duplicate protection rules for sustained data quality

Assumptions

Extends Phase 1 cleanup. Full +50% data quality premium applied.

### Workstream 17: Parent-Child Structure (Broker Packs)

Customer Story

The Howden 250-pack deal needs tracking. Each microsite client should be a child of the broker parent, enabling app upsell prospecting.

Recommended Approach

Configure company-to-company association labels (parent broker, child client)

Build per-broker intake forms in HubSpot CMS

Automate child contact creation from form submissions

Generate segmented lists by parent broker for expansion prospecting

Assumptions

Depends on microsite form link from Andrea. Enables crawl-walk-run product expansion tracking.

### Workstream 18: Email Sequencing

Customer Story

No email sequencing tool today. Reps do all outreach manually.

Recommended Approach

Build broker prospecting sequence (warm outreach to new broker contacts)

Build microsite-to-app expansion sequence (upsell existing microsite clients)

Configure up to 4 total sequences with enrollment triggers

Set up sequence performance reporting

Assumptions

Uses HubSpot Sales Hub Enterprise sequences (included in current license). Up to 4 sequences.

### Workstream 19: Marketing Automation Foundation

Customer Story

STRIVE pays for Marketing Hub but runs zero campaigns. Contact classification (Phase 1) enables segmented outreach.

Recommended Approach

Design newsletter email template branded to STRIVE

Build 2-3 segmented campaign workflows (by contact type: client, broker, prospect)

Configure unsubscribe management and CAN-SPAM compliance

Set up campaign performance reporting

Assumptions

Leverages Marketing Hub (already licensed). Depends on Phase 1 contact classification.

### Workstream 20: Commission Visibility & Validation

Customer Story

Andrea manages commissions in password-protected spreadsheets. Jodi needs to validate before release.

Recommended Approach

Build CRM-based commission view tied to closed-won deals and rep assignment

Configure validation workflow: Jodi reviews and approves before release

Create commission summary report by rep and time period

Assumptions

Visibility and validation only -- not a full commission calculation engine. Replaces manual spreadsheet review.

### Workstream 21: NetSuite Integration Prep

Customer Story

Jodi wants HubSpot data feeding NetSuite for month-end close. Clean CRM data is the prerequisite.

Recommended Approach

Document data readiness for API connection

Create field mapping between HubSpot and NetSuite entities

Identify data gaps that would block integration

Produce integration readiness report with recommendations

Assumptions

PREP ONLY. Actual integration build requires separate SOW with NetSuite admin involvement. Does not include API development, middleware, or sync logic.

### Workstream 22: Bill.com Integration Prep

Customer Story

Bill.com handles AR/AP. Integration with HubSpot would automate revenue recognition.

Recommended Approach

Document AR/AP field mapping requirements

Assess data readiness for future integration

Produce integration readiness report

Assumptions

PREP ONLY. Actual build requires separate SOW.

### Workstream 23: Seat/License Optimization

Customer Story

Mixed versions, unused seats, and unclear allocation across hubs.

Recommended Approach

Audit all 23 current seats across core, sales, and service hubs

Identify unused or misallocated seats

Produce cost savings recommendation with specific seat changes

Verify CPQ and sequence capabilities on current Enterprise tier

Assumptions

Deliverable: cost savings memo. Does not include license procurement.

### Workstream 24: Advanced Reporting

Customer Story

Phase 2 data (CPQ, marketing, enrichment) feeds into expanded reporting.

Recommended Approach

Configure automated board report delivery (scheduled email)

Build pipeline coverage vs. quota tracking

Add pace-to-goal reporting

Create marketing campaign ROI reporting

Assumptions

Extends Phase 1 dashboards with Phase 2 data sources.

## Optional Add-On: Client Success Pipeline

A Client Success pipeline to track client health, renewals, and billing integration is available as an optional add-on. This workstream requires a separate discovery call with the Client Success team to define requirements and is not included in the base project cost.

Estimated Add-On: 6-10 hours (median 8) / $900-$1,500 (median $1,200)

## 4. Deliverables & Timeline

This engagement will be completed over a 10-14 week period using a phased approach. Phase 1 delivers the CRM foundation; Phase 2 builds CPQ, enrichment, and integrations on that foundation.

| Phase / Week Range | Scope Highlights |
| --- | --- |
| Phase 1: Weeks 1-2 | CRM audit, contact classification rules, AI enrichment pilot, Outlook fix diagnosis, seat/license audit |
| Phase 1: Weeks 3-4 | Full contact classification and cleanup, data normalization, deduplication, duplicate protection |
| Phase 1: Weeks 5-6 | Pipeline restructuring, deal health scoring, automations, dashboards, Phase 1 UAT and go-live |
| Phase 2: Weeks 7-9 | CPQ product library build, quote templates, e-signatures, contract workflows, full database enrichment |
| Phase 2: Weeks 10-12 | Parent-child structure, email sequences, marketing automation, commission visibility, integration prep |
| Phase 2: Weeks 13-14 | Advanced reporting, Phase 2 training, UAT, go-live, documentation, hypercare begins |

## 5. Engagement Model & Pricing

| Component | Model | Fee |
| --- | --- | --- |
| Phase 1: CRM Foundation | Fixed Fee | $17,850 |
| Phase 2: CPQ + Enrichment + Integrations | Fixed Fee | $14,550 |
| Project Total | Fixed Fee | $32,400 |

Model: Fixed Fee

Total Cost: $32,400

Project Timeline: 10-14 weeks

Payment Terms:

Phase 1: 50% ($8,925) at Phase 1 kickoff, 50% ($8,925) at Phase 1 handoff

Phase 2: 50% ($7,275) at Phase 2 kickoff, 50% ($7,275) at Phase 2 handoff

Net-15 terms on all invoices

Technology & Administrative Fee: To help offset the costs of our technology stack and internal systems that improve project speed, quality, and efficiency, a 5% Technology & Administrative fee is applied to each invoice.

Budget Flexibility: Phase 1 can stand alone as a complete engagement. If budget is constrained, STRIVE can approve Phase 1 only and engage Phase 2 as a separate project after demonstrating Phase 1 ROI to the board.

## 6. Project Governance

Sayer Responsibilities

Lead configuration, QA, and implementation across all workstreams

Conduct weekly check-ins and milestone reviews

Provide documentation, training, and go-live support for each phase

Manage project timeline and proactively communicate risks or blockers

Deliver ROI tracking framework for post-project measurement

Produce seat/license optimization memo with cost savings recommendations

Deliver integration readiness reports for NetSuite and Bill.com

STRIVE Responsibilities

Designate 1 primary point of contact (Andrea recommended)

Ensure Jodi and Andrea availability for discovery, UAT, and training

Provide complete product/pricing inventory before Phase 2 CPQ build

Provide contact classification rules and validate AI enrichment results

Confirm deal stage definitions and probability framework

Communicate standardized close won/lost reason categories

Share 3-5 recent quotes/proposals across deal types for CPQ reference

Mandate CRM usage across sales team (executive sponsorship critical)

Complete UAT testing within agreed timeline for each phase

Provide full HubSpot admin access

Identify NetSuite admin contact for integration prep coordination

Provide commission validation requirements and current spreadsheet structure

## 7. Assumptions & Constraints

HubSpot Sales Hub Enterprise (existing instance -- reconfiguration)

Up to 23 licensed users across core, sales, and service seats

Outlook as primary email platform

Up to 40 custom contact/company properties (expanded for CPQ and enrichment)

1 active sales pipeline with pre-pipeline separated

2 deal categories: partner-level and client-level

AI enrichment using HubSpot Breeze credits (5-10K)

Up to 12 automated workflows (expanded for CPQ and marketing)

4-5 dashboards with up to 20 custom reports

Complete product/pricing inventory provided before Phase 2

Marketing Hub leveraged for campaigns (already licensed)

10-14 week phased timeline

Phase 1 can stand alone if Phase 2 is deferred

All work conducted remotely

Scope changes managed through formal change request

Out of Scope:

NetSuite integration build (prep only -- actual build requires separate SOW)

Bill.com integration build (prep only)

Client Success pipeline (available as optional add-on)

Full commission calculation engine (visibility and validation only)

Custom API development or middleware beyond HubSpot native

Data migration from external systems (internal cleanup only)

Ongoing managed services beyond 2-week hypercare per phase

HubSpot license procurement or tier changes (recommendations provided)

AI knowledge assistant for sales onboarding (future initiative)

LinkedIn Sales Navigator integration (recommended for future)

## 8. Approval & Next Steps

Please confirm alignment on scope and structure so we can move forward with scheduling a formal kickoff and assigning your Sayer team.

If any scope areas, phasing, or pricing need to be adjusted, we welcome the conversation. This proposal is designed with budget flexibility -- Phase 1 can be approved independently with Phase 2 engaged after demonstrating ROI.

To move forward with this engagement:

Provide written approval of this proposal via email (full project or Phase 1 only)

Schedule project kickoff within 1-2 weeks of written approval

Upon written approval, Sayer will issue a Master Services Agreement (MSA) via DocuSign, with this Scope of Work included. Once the MSA is executed, Sayer will finalize the implementation plan and begin onboarding.